Project Name: Call Center of Car Service Company

Executive Summary

Priority car service was founded by formally three graduated friend aimed to offer car maintenance to working people who park their car in park and ride area of BTS system. Currently company have customer around 10,000 people per year, the board of company want to increase and secure existing customer base by implement call center system. The company has two alternatives to implement call center, one was fully implement CRM system and another one was partially implement call center. Two alternatives were compared together by using project IRR and result show that partial system has higher IRR than another alternative. Board of company then selects to implement partially system to test the market and if, later on, the system succeed to attract customer the company will reconsider other alternative to extend the service.

Project Statement & Background

Project Statement:

Priority car care was founded by group of university graduated people in year 2001. Company offers variety of car service such as checkup, spare part change, car wash. The shop was located on oon-nut road near park and ride parking lot of BTS service. Most of customer are working people who usually park there car at park and ride area and travel to work at their office. Conveniently customer can leave their car at shop in the morning and pick up after work. Priority car service open daily 8.00 to 20.00 but customer can leave their car at shop since 6.30 because there are one security guard that can receive customer car. The car the come before 8.00 will leave at shop parking until shop open, reception will contact customer by phone to ask for job order.

Organization Chart

Share holder (2)

Car check-in service

Technique

House keeping & Security

Reception (1)

Supervisor (3)

Cleaner (2)

Security guard (2)

Crew (8)

Cashier (1) & Account(1)

The company has two share holders who invest together to found the company. There are three departments, first car check-in service has one reception to receive car from customer and write down job order to technician. Technique department has three supervisors or so called leader who expert in car maintenance each of them had two crews under their control. The last department was house keeping and security guard who work in two shifts.

The market

Since BTS open their service, it give convenient to customer by provide space for them to park and ride the train to work. Priority see the opportunity that most of working people do not have time for maintenance their car because they have to go to work on working day. Priority car service then offered service to working people on working day by let customer leave their car at the shop in the morning and pick up after they finish their work.

Five force analysis

Barrier of new entrance: Low

Anyone who wants to enter into the market will enter easily because all their need was just only investment and such an area to build the shop. No license or law enforcement to prevent entering into the market.

Bargaining power from supplier: Low

Spear parts (genuine parts and consumable oil) were the raw material for the company. Company can buy parts from several of dealers with not monopoly for supply at all.

Bargaining power from customer: Low

With the fix price for service customer cannot bargain the price with the company. In addition in surrounding area priority car service was only one shop the offer service since 6.30 in the morning and close at 20.00. So customers who travel to work have no choice if they want to have their car service.

Thread from substitute service: High

Since the founded of the company there is less number of service the offer to customer as priority car service. But at the moment when BTS open their shuttle bus, customer begins to leave their car at home. So these results in less number of customers come to shop.

Competitive rivalry: High

In the market nowadays, where customer can found available car service anywhere means that location was not important anymore. Customer begin to focus on service that each company offer to them, if any shop offer better service (quality and variety of service) they will go the that shop.

Background:

Company situation

Currently after open for two year company serve average 10,000 customers per year with only one branch. Three month ago, company asks for customer comment about company service by using questionnaire to customer who uses company service. The result of questionnaire implies that customer needs additional service from the company;

- Company should have call center to support member when customer got trouble on the road.

- Additional alert system to alert customer when car service time reached (such as oil change, tire rotation…etc)

SWOT analysis

Strength

- Located near park and ride area of BTS service.

- Customer can leave their car in the morning and pick up in the night.

Weakness

- Only one branch which can serve customer in limited area.

- Small number of staff which results in sometimes takes long service time to customer.

- No history database of each customer who bring in their car for service.

Opportunity

- More customers begin to call in to shop and ask for advice about their car.

- Most of customer who are working people did not have time to maintenance their car, sometimes they for got to bring their car to routine service.

Thread

- Currently BTS offer shuttle bus service so some customer leave their at home then the number of customer going to reducing.

- Other competitor such as car world club offer contract service to customer. Customer can be their member to gain on-site service.

Company decision

After analysis the situation of company, the board of company discuss together in order to satisfy customer needs and extend customer base. All the board agrees to setup a call center which can introduce new service to customer. The new call center will help company maintain existing customer and also attract new customer.

Project Objectives

A new center

Objective of new call center that company want to setup are;

- Ability to handle about 20,000 customers per year

- Installment time with in 3 months

  - Milestone 1 : Finish plan for project

  - Milestone 2 : Implementation

  - Milestone 3 : Trial run system

  - Milestone 4 : Collect feedback and adjustment

  - Milestone 5 : Full running

- Implement life minimum 2 years

Project Boundary / Limitation

Limitation

- Currently company did not offer any call service to customer

- In order to make a call center company need to setup new department

- The board plan to reserve three million baht (2 million debt + 1 million equity) investment for this project

Description of call center

The new call center will help company to serve customer who got any problem on the way and cannot bring their car to the shop. In additional to problem solving, company will have customer history database to keep data of each customer’s car (last check up date, next check up date of each service). The database can help company to alert customer when it close to next check up date so customer can bring their car to company earlier.

Project Selection Criteria

This project will be evaluated by interest rate of return.

Alternatives

Objectives

- To support and service calling from customers up to 64 calls / day

- To track each customer profile and alert them when they should get services.

- To attract new customers with more services such as alerting, etc.

- 24 hours service (2 person for day and 1 person for night)

Pros

- Support customers up to 64 calls /day

- Customer will get fast service by Voice system service and can also have interaction with technician.

- Convenience (Customer just press phone no., the system will analyze database and report the car profile of that customer)

- Alert system will analyze database of customers and contact them when they should get services.

- Customers can check their profiles by themselves such as last day they have changed their batteries, etc…

Cons

- high installation cost

- high maintenance cost

Alternative 1 Configuration

# Step of “full system” of call center:

- The customer dials a number utilizing the PSTN.

- The contact is received by the VoIP gateway, which converts the transmission from TDM Protocol to IP Protocol.

- The VoIP gateway sends a route request containing the dial number, the calling line ID and any caller-entered digits to Call Manager.

- The Call Manager forwards the route request to ICM software through the ICM peripheral gateway (PG).

- The ICM software looks up account information and parses information to determine routing.

- The ICM software invokes a customized routing script to select the most appropriate contact center agent to receive the contact and forwards this route destination to the Call Manager through the Call Manager PG.

- The CTI server component of PG sends customer-profile data to the targeted agent’s desktop in the form of a screen pop.

- The VOIP gateway establishes the voice connection.

The process of alternative1:

- The customer dials a number at the first time, the agent will gather the personal information about individual data and his car attributes in to company database server.

- Every time that customer come to use our service, the information of car; such as break cloth changing date, lubricating oil changing date, etc.; is corrected in the database server.

- Then, the computer automatically calculates the any information that helps to maintenances each car. After that, when arrival the date for change any spare part or equipment. The company calls to attention (alarm) to the customer in order to remind the time of maintenance of his car.

Technology:

- Call Manager: IP-base call processing software offers traditional private branch exchange telephone feature and functions to packet telephony devices.

- Intelligent Contact Management: (ICM) software enable a company to interact with its customer via PSTN across enterprise of automatic call distribute (ACDs), interaction voice response (IVR) units, desktop application and other interactive channels.

- Computer Telephony Integration (CTI): enables deployment of complete network to desktop CTI strategy. Including comprehensive functionality at the agent’s workstation.

- VoIP Gateways: provide a connection path between the PSTN and the IP telephony network by converting analog and digital voice into IP Packets.

- IP Interactive Voice Response (IP-IVR): acts as routing client, a manage source and an information source for consolidate real-time and historical report. The IVR also provide the queue point for call handing option when an appropriate agent is not available.

Training

- Initial Training:

Training staff after implementation about how to use the computer and call center software about 3 days @ 30,000 Baht per person.

- Review and Improvement Training:

Training staff every year in order to review and improvement the service process about how call center service about 2 days @ 10,000 Baht per person.

Alternative 2

Objective

- Open service 8.00-20.00

- To support calling from customers up to 36 calls / day

- To attract new customers.

Pros

- Low maintenance cost

- Low installation cost

- Customers can interact directly with technician people.

Cons

- Customers must only interact with technician people if technician people are inactive, customers will not get any services.

- Some customers don’t want to waste time to talk with technician people, they may want to check their profiles such as last time changing battery ,etc..

Alternative 2: (Partial version)

Step and process of “partial system” of call center:

1.   The customer (Mr.A) dials a number utilizing the PSTN.

- The contact send the signal passes through the PABX and then transfers to computer server.

- Then, the contact pass through to available agent in order to correct the individual data and check the maintenance car’ record. By all data transfer to keep in the Data server.

- While the agents cannot receive some calling, the signal is waiting in the IVR as case of MR.B.

- Any customer maintenance data are corrected in database server; there are agents to calculate date of arrival changing date of each customer. Then, Making call to that customer to alarm date of maintenance as case of Mr. Z.

Training

- Initial Training:

Training staff after implementation about how to use the computer and call center software about 2 days @ 20,000 Baht per course.

- Review and Improvement Training:

Training staff every year in order to review and improvement the service process about how call center service about 1 days @ 10,000 Baht per course.

Project Conclusion and summary

According to project IRR result of two alternatives, for alternative one at most likely income rate alternative tow seem to have higher IRR than alternative one. The major different between alternative one and two is project initial investment because alternative one require huge amount of investment and company need to loan the money which also create additional interest expense.

After analysis and present financial result to board of management, all the board agrees together to choose alternative two which implement only partial CRM in order to test the market. However alternative one is not totally neglect but if market growth after implement partial system board of management will reconsider the alternative again. The analysis believe that if the expected income of alternative one increasing (according to sensitivity analysis) the IRR going to be higher and the risk of investment will be reduce.